VINCULUM Hub

Project Status Report

Where We Started • What We Built • Where We’re Going

March 14, 2026

19 commits • 70 files • 4.3 MB • Live on GitHub Pages

# Part 1: Where We Started

VINCULUM Hub began as a collection of standalone K–12 math tools deployed on GitHub Pages. The tools existed but lacked the shared infrastructure that would make them function as a cohesive platform. Here’s what was missing when we began this work session:

## Starting State (Before This Session)

| Component | Status Before | Issue |
| --- | --- | --- |
| K Tools | 15 tools existed | Each was standalone — no shared systems |
| G1/G2 Tools | Started but removed | Directories empty — 0 tools |
| Feedback Timing | 1.2s auto-hide | Flashed and disappeared — K students couldn’t read it |
| Adaptive Engine | Data module existed | No connection between tools and the engine |
| Story System | Not built | No narrative context for math problems |
| Corrective Feedback | Not built | No read-aloud, no extended display time |
| 3-Reads Protocol | Not built | No scaffolded word problem approach |
| Layout/UX | Story in workspace | Story banner blocked counting area |
| Difficulty Changes | Popup “Level Up!” | Interrupted student flow with modal dialog |
| Research Alignment | Not assessed | No mapping to WWC or Must-Include standards |

# Part 2: What We Built (This Session)

Every change follows the same architectural pattern: non-invasive MutationObserver hooks that wrap existing tool behavior without modifying individual tool files. This means existing tools keep working even if a shared module is removed.

## New Shared Modules Created

| Module | Size | Purpose | Pattern |
| --- | --- | --- | --- |
| vinculum-corrective.js | 14.8 KB | Extended feedback: 6s display, read-aloud via speechSynthesis, tap-to-dismiss, emoji cues, visual timer bar | MutationObserver on #feedback |
| vinculum-layout.js | 8.0 KB | Moves story banner from workspace to side panel. Adds fullscreen dot toggle (14px cyan circle, top-left) | MutationObserver on #workspace |
| vinculum-adaptive-hook.js v1.1 | 9.4 KB | Silent auto-adjust: difficulty changes invisibly when student hits 85% or drops below 40%. No popup. | MutationObserver on #feedback |
| vinculum-stories.js | 61.2 KB | 180 story templates, 12 culturally diverse characters, 21 settings. Read-aloud via Web Speech API. | Called by tool render() |
| vinculum-3reads.js | 16.5 KB | 3-Reads Progressive Scaffolding for word problems. Disabled by default (opt-in). | Opt-in flag + DOM injection |

## Fixes and Improvements

| What Changed | Before | After | Impact |
| --- | --- | --- | --- |
| Feedback timing | 1.2s flash | 6s + read-aloud + tap-to-dismiss | K students can actually process feedback |
| Difficulty popup | Modal “Level Up!” with buttons | Silent auto-adjust, no interruption | Students stay in flow state |
| Story placement | Top of workspace, blocks counting area | Side panel (first section, above How to Use) | Workspace fully available for math |
| Fullscreen mode | Not available | 14px dot toggle, hides header/panel | Distraction-free focus mode |
| Scaffold hints | Popup with buttons requiring decision | Bottom-of-screen fade, no buttons, auto-dismiss | Non-blocking, age-appropriate |
| 3-Reads breaking tools | Globally enabled, broke all tools | Disabled by default, opt-in only | Tools stable, 3-Reads available when needed |

## Documents Produced

| Document | Pages | Content |
| --- | --- | --- |
| Gap Analysis Report | 10 | VINCULUM vs. WWC Practice Guide + Must-Include Checklist. 17-domain scorecard, visual model mapping, 9 prioritized recommendations. |

## Script Load Chain (All 15 K Tools)

Every K tool now loads shared modules in this exact order. Each module is independently removable — if you delete one, the others still work.

1. vinculum-core.js → 2. vinculum-data.js → 3. vinculum-adaptive-hook.js → 4. vinculum-3reads.js → 5. vinculum-stories.js → 6. vinculum-feedback.js → 7. vinculum-corrective.js → 8. vinculum-layout.js

This order matters: each module can observe what previous modules inject. Layout runs last so it can relocate anything the story engine creates.

# Part 3: Current Stability & Coverage

## Platform Inventory

| Category | Count | Details |
| --- | --- | --- |
| K Tools (live) | 15 | All wired with 8 shared modules, all pass JS syntax validation |
| G1 Tools | 0 | Directory exists, no tools built yet |
| G2 Tools | 0 | Directory exists, no tools built yet |
| Shared JS Modules | 8 | core, data, adaptive-hook, 3reads, stories, feedback, corrective, layout |
| Shared CSS | 1 | vinculum-core.css (14 themes) |
| Hub Pages | 16 | Gallery, Hub, Audit, Theme Showcase, demos, option explorations |
| Total Files | 70 | All self-contained HTML + shared JS/CSS. No build step. |
| Repo Size | 4.3 MB | Lightweight — no node_modules, no frameworks |
| Total Commits | 19 | Clean history, descriptive messages |

## K Tool Feature Matrix

| Feature | Coverage | Notes |
| --- | --- | --- |
| CRA Progression (Explore/Practice/Play) | 15/15 (100%) | Architecture enforces this — not optional |
| Visual Manipulatives | 15/15 (100%) | Ten-frames, dot arrays, shapes, bonds, blocks |
| Read-Aloud | 15/15 (100%) | Via vinculum-corrective.js speechSynthesis |
| Story Problems | 12/15 (80%) | Via vinculum-stories.js, 180 templates |
| Adaptive Difficulty | 15/15 (100%) | Silent auto-adjust, rolling 8-answer window |
| Corrective Feedback (6s) | 15/15 (100%) | vinculum-corrective.js, grade-aware timing |
| Misconception Detection | 15/15 (100%) | Via vinculum-data.js misconception logging |
| Progress Tracking | 15/15 (100%) | Session logs, spaced retrieval scheduling |
| Math Vocabulary Labels | 14/15 (93%) | Present but not explicitly taught |
| Culturally Diverse Characters | 12/15 (80%) | 12 characters, 21 settings |
| Fullscreen / Focus Mode | 15/15 (100%) | NEW: vinculum-layout.js dot toggle |
| Story in Side Panel | 15/15 (100%) | NEW: vinculum-layout.js relocation |
| Timer / Fluency Mode | 6/15 (40%) | Available in number-heavy tools |
| Metacognitive Prompts | 0/15 (0%) | Biggest instructional gap |
| Growth Mindset Language | 0/15 (0%) | Encouraging tone, but no explicit messages |

## Stability Assessment

The platform’s stability comes from its architecture. Every shared module follows the MutationObserver pattern — they watch for DOM changes and respond without modifying tool internals. This means:

If a module fails: The tool still works. Each module wraps itself in an IIFE with a bail-out check (e.g., if VinculumData is missing, vinculum-adaptive-hook.js returns immediately).

If a module is removed: Other modules still function. There are no hard dependencies between the shared modules — only soft references that degrade gracefully.

If a tool is updated: The shared modules still detect its feedback element, mode changes, and story banners by ID, not by internal function names.

Known risk: If a tool renames its #feedback element or changes its CSS class convention (correct/incorrect), the adaptive hook and corrective feedback engines won’t detect answers. This is documented in the code comments.

# Part 4: Pending Tasks & Roadmap

## Immediate (Unpushed Changes)

The following changes have been made but need to be pushed to GitHub. Run the git commands below to deploy:

| Change | Files Affected | Status |
| --- | --- | --- |
| Corrective feedback engine | vinculum-corrective.js + 15 K tools | Built, needs push |
| Silent auto-adjust (v1.1) | vinculum-adaptive-hook.js | Built, needs push |
| Layout engine (story + fullscreen) | vinculum-layout.js + 15 K tools | Built, needs push |
| Gap Analysis Report | VINCULUM_Gap_Analysis_Report.docx | Built, needs push |

## Near-Term Build Priorities (The 4-Step Sequence)

| Step | Task | Status | Why It Matters |
| --- | --- | --- | --- |
| 1 | Finish wiring K tools | DONE | All 15 K tools have full shared module stack |
| 2 | Build Number Path Explorer | NOT STARTED | Biggest gap — WWC Example 3.2 maps directly to this |
| 3 | Extend misconception engine to G1 | NOT STARTED | First expansion beyond K grade |
| 4 | Cross-grade systems | NOT STARTED | Fluency Dashboard, Thinking Check, Word Problem Trainer |

## Quick Wins (Can Add to Existing Modules)

| Enhancement | Module to Edit | Effort | Impact |
| --- | --- | --- | --- |
| Growth mindset messages | vinculum-corrective.js | Small | Adds effort-praise to all 15 tools at once |
| Metacognitive prompts | vinculum-corrective.js | Small | Every 5th correct: “How did you figure that out?” |
| Timer anxiety safeguards | Individual tool Play modes | Medium | Hide timer option, personal-best tracking |
| Rekenrek tool | New tool: tools/K/rekenrek.html | Medium | Virtual bead rack — WWC Example 3.3 |
| Teacher dashboard | New page: dashboard.html | Large | Surface existing vinculum-data.js to teachers |

# Part 5: Future-Proofing & Scalable Design

## What Makes This Architecture Scale

No build step required. Every file is self-contained HTML or vanilla JS. No webpack, no React, no npm install. A new tool is a single .html file that includes shared scripts via <script> tags. This means anyone with a text editor can contribute, and deployment is just “git push.”

Observer pattern scales horizontally. Adding a new shared module (say, vinculum-vocabulary.js) means writing a new observer, adding one <script> tag to each tool, and pushing. The new module can watch existing DOM elements without touching any tool’s code. The wiring can be automated with a Python script (same pattern we used for corrective.js and layout.js).

Grade expansion is copy-and-adapt. G1 tools will use the same 8 shared modules. The only difference is the tool HTML files in tools/G1/. The shared modules already detect grade from the URL path and adjust behavior (e.g., corrective.js uses 5s feedback for G1 vs. 6s for K).

Theme system handles visual customization. vinculum-core.css has 14 themes. Tools don’t specify colors — they use CSS variables (--bg, --cyan, --text). Changing a theme changes every tool at once.

Data persistence is ready for a backend. vinculum-data.js currently uses localStorage, but its API (logSession, logEvent, getHistory) is backend-ready. Swapping localStorage for a REST API or Firebase would require changing one file, not 15 tools.

## What Needs Attention for Scale

Tool template standardization. The 15 K tools were built at different times and have slightly different internal patterns (some use “state.difficulty”, others use “S.diff”). Creating a standard tool template would make G1/G2 tools more consistent and reduce the detection logic in shared modules.

Testing infrastructure. There are no automated tests. The validation has been manual (JS syntax checks, visual inspection). As the platform grows, a simple test harness that loads each tool in a headless browser and verifies the shared modules attach correctly would catch regressions.

Teacher-facing layer. The student-facing architecture is solid, but there’s no teacher layer. Data is collected but invisible. A dashboard, observation sheets, and screening protocols would move VINCULUM from “practice tool” to “assessment system.”

Documentation. The code is well-commented, but there’s no contributor guide, no architecture diagram, and no “how to add a new tool” document. For a solo project this is fine; for expansion, it’s a bottleneck.

Accessibility audit. Tools have some ARIA attributes and keyboard support, but a full WCAG 2.1 audit hasn’t been done. For K students, this matters especially for screen reader users and switch-access devices.

# Part 6: By the Numbers

| Metric | Value |
| --- | --- |
| Total commits | 19 |
| Total files | 70 |
| Repo size | 4.3 MB |
| K tools (live, fully wired) | 15 |
| G1 tools | 0 (next priority) |
| G2 tools | 0 |
| Shared JS modules | 8 |
| Shared CSS files | 1 (14 themes) |
| Story templates | 180 |
| Diverse characters | 12 |
| Cultural settings | 21 |
| Spaced retrieval intervals | 5 (1/3/7/14/30 days) |
| Adaptive window size | 8 answers |
| Feedback display (K) | 6 seconds + read-aloud |
| Research domains assessed | 17 |
| Domains rated STRONG | 5 |
| Domains rated PARTIAL | 7 |
| Domains rated WEAK/MISSING | 5 |
| Build tools required | 0 (no webpack, no npm) |
| Frameworks used | 0 (vanilla JS + CSS variables) |

# Summary

VINCULUM started this session as 15 standalone K tools with no shared infrastructure. It now has 8 shared modules implementing research-backed features that touch every tool simultaneously. The architecture is designed to scale: adding features means adding modules (not editing tools), adding grades means adding tool files (not rebuilding infrastructure), and the entire platform runs on static files with zero build dependencies.

The most important thing that happened isn’t any single feature — it’s the pattern. The MutationObserver-based hook system means you can keep adding capabilities to all tools at once by writing one new JS file and running one wiring script. That’s what makes this sustainable for a solo developer.

Next up: push the unpushed changes, then build Number Path Explorer (Step 2 of 4). That fills the single biggest research gap and gives you the first new tool built on the now-mature shared infrastructure.