VINCULUM Hub

K–12 Interactive Math Tools Platform

Project Status Report

March 15, 2026

discrafty-cpu.github.io/vinculum-hub

github.com/discrafty-cpu/vinculum-hub

# 1. Executive Summary

VINCULUM Hub is a browser-based, open-source platform of interactive math tools for grades K–4, deployed on GitHub Pages. The platform currently contains 91 standalone HTML tools organized across 5 grade levels, supported by a shared design system (vinculum-core.css with 14 themes) and a chain of 12 JavaScript modules.

All tools follow the CRA (Concrete–Representational–Abstract) instructional model with three modes: Explore, Practice, and Play. The platform is designed to scale to K–12 and incorporates Minnesota statute 120B.021 compliance for Dakota and Anishinaabe cultural integration (required by 2027–28).

The codebase has recently undergone a major standardization pass. All 91 tools now pass 6 automated validation checks: vinculum-core.css reference, vinculum-input.js, vinculum-feedback.js, vinculum-header class, feedback div presence, and no legacy CSS classes.

# 2. Current Inventory

## 2a. Tools by Grade

| Grade | Tools | CCSS Domains | Status |
| --- | --- | --- | --- |
| Kindergarten | 17 | CC, OA, NBT, MD, G | Complete |
| Grade 1 | 16 | OA, NBT, MD, G | Complete |
| Grade 2 | 17 | OA, NBT, MD, G | Complete |
| Grade 3 | 20 | OA, NBT, NF, MD, G | Complete |
| Grade 4 | 20 | OA, NBT, NF, MD, G | Complete |
| Grade 5 | 0 | — | Not Started |
| Grades 6–12 | 0 | — | Not Started |
| TOTAL | 91 + 1 template |  |  |

## 2b. Shared Module Chain (12 modules, 197 KB total)

Each tool loads shared files from the repository root. "Loaded" means the script tag is present in all 91 tools. "Wired" would mean the tool’s inline JS has been replaced with calls to the shared API. Currently most modules are loaded but not yet wired — this is the next refactoring step.

| Module | Size | Purpose | Status |
| --- | --- | --- | --- |
| vinculum-core.css | 24 KB | Design system, 14 themes, CSS variables | Complete |
| vinculum-core.js | 11 KB | Theme switching, hub navigation, utilities | Loaded |
| vinculum-data.js | 15 KB | Session persistence, adaptive engine | Loaded |
| vinculum-layout.js | 8 KB | Non-invasive layout enhancements | Loaded |
| vinculum-feedback.js | 8 KB | Shared feedback display (showFB) | Loaded |
| vinculum-adaptive.js | 7 KB | Adaptive difficulty engine | Loaded |
| vinculum-input.js | 22 KB | Smart Context input system | Loaded |
| vinculum-3reads.js | 16 KB | 3-Reads word problem scaffolding | Loaded |
| vinculum-stories.js | 61 KB | Story template engine for K tools | Loaded |
| vinculum-corrective.js | 15 KB | K-grade corrective feedback | Loaded |
| vinculum-adaptive-hook.js | 9 KB | Auto-wires adaptive into tools | Loaded |
| vinculum-indigenous.js | — | Indigenous math integration | Planned |
| vinculum-identity.js | — | Student code system (no PII) | Planned |

## 2c. Other Root Assets

VINCULUM-Hub.html — Main hub/launcher (98 tool entries)

index.html — Landing/redirect page

tools/_template.html — Master boilerplate for new tools

vinculum-validate.sh — Pre-push validation (6 checks)

STANDARDS-REFERENCE.md — CCSS + MN standards mapping (938 lines)

INDIGENOUS_INTEGRATION_GUIDE.md — Cultural integration plan (380 lines)

5 planning documents (.md, .docx, .pptx)

Total repository: 5.9 MB (well within GitHub Pages limits)

# 3. Feature Status

## 3a. Core Pedagogy

| Feature | Description | Status |
| --- | --- | --- |
| CRA Progression | Explore (concrete) → Practice (representational) → Play (abstract) | Complete |
| Adaptive Difficulty | Rolling 8-answer window, 85%/40% thresholds, silent auto-adjust | Complete |
| 3-Tier Levels | Emergent → Developing → Proficient (80/91 tools) | Complete |
| Smart Context Input | Auto-detects: Bubbles, Keypad, Slider, Choices, Toggle | Complete |
| Feedback System | Visual + audio feedback with celebration animations | Complete |
| Number Line Viz | SVG number line with ticks, midpoint markers, positioning | Complete |
| 3-Reads Protocol | Progressive word problem scaffolding (WWC-aligned) | Complete |
| K-Grade Corrective | Age-appropriate feedback for pre-readers | Complete |

## 3b. Design System

| Feature | Description | Status |
| --- | --- | --- |
| 14 Themes | Dark, Bright, Frost, Emerald, Sunset, Storm, Ocean, + 7 more | Complete |
| Standard Header | vinculum-header with back button, title, badge, std tags | Complete |
| Standard Mode Tabs | vinculum-mode-tabs with colored active states per CRA mode | Complete |
| Diff Selector | vinculum-diff-btn with active state syncing | Complete |
| CSS Variables | 20+ theme variables: --bg, --card, --cyan, --pink, etc. | Complete |
| 91/91 Compliance | All tools use standard vinculum-prefixed classes | Complete |

## 3c. Compliance & Integration

| Feature | Description | Status |
| --- | --- | --- |
| CCSS Alignment | All K–4 tools mapped to Common Core standards | Complete |
| MN Standards Tags | Minnesota standard tags in tool headers | Complete |
| Indigenous Content | 17/91 tools include Dakota/Anishinaabe/Ojibwe context | Partial |
| MN 120B.021 | Dakota & Anishinaabe integration (required by 2027–28) | Partial |
| Community Review | Indigenous educator review of cultural content | Not Started |
| Accessibility | sr-only aria-live regions in all tools | Partial |

## 3d. Planned Features (Not Yet Built)

| Feature | Description | Status |
| --- | --- | --- |
| Fluency Dashboard | Class heatmap grid, localStorage + CSV export | Planned |
| Identity System | Student codes S001–S200, no PII | Planned |
| vinculum-indigenous.js | Shared module for cultural context injection | Planned |
| Grade 5 Tools | Completes Phase 2 Bridge of Algebraic Thinking plan | Not Started |
| Grades 6–12 | Phase 3 (Core Algebra) + Phase 4 (Advanced) | Not Started |
| Automated Testing | Unit tests, integration tests, test harness | Not Started |

# 4. Scalability Assessment

## 4a. Architecture Strengths

Zero-server architecture: Static HTML on GitHub Pages means no hosting costs, no downtime, no database. Scales to unlimited concurrent users via CDN.

Shared module chain: 12 JS modules handle common functionality. Adding a new tool means copying the template and customizing — shared behavior is inherited automatically.

Design system compliance: vinculum-core.css with CSS variables means a theme change propagates to all 91 tools instantly.

Validation script: vinculum-validate.sh catches drift before it ships. Every new tool is automatically checked against 6 compliance rules.

Template-driven workflow: tools/_template.html provides a 5-step copy-and-customize process for building new tools.

## 4b. Scalability Risks

| Risk | Impact | Severity | Mitigation |
| --- | --- | --- | --- |
| File size bloat | 42 files > 35KB, 5 > 50KB (max 128KB) | Partial | Extract question banks to JSON |
| Inline code duplication | 86 tools still have inline showFB() | Partial | Incremental refactor per grade |
| No automated testing | Manual testing only | Not Started | Add test harness |
| No data persistence | Progress resets on refresh | Planned | Identity + dashboard system |
| Hub page complexity | 98 entries on one page | Partial | Add filter/search or routing |

## 4c. File Size Distribution

| Size Range | Count | Assessment |
| --- | --- | --- |
| Under 25 KB | 17 | Excellent — mostly G4 tools (model for future builds) |
| 25–35 KB | 25 | Acceptable — room for optimization |
| 35–50 KB | 35 | Warning — should extract question banks |
| Over 50 KB | 5 | Critical — needs data extraction to JSON |

Largest files: 2/word-problems.html (128 KB), K/shape-sorter.html (76 KB), 2/time-money.html (56 KB), K/measurement-compare.html (52 KB), K/teen-number-factory.html (52 KB).

# 5. Deployment & Infrastructure

| Parameter | Value |
| --- | --- |
| Live URL | discrafty-cpu.github.io/vinculum-hub |
| Repository | github.com/discrafty-cpu/vinculum-hub |
| Hosting | GitHub Pages (free, CDN-backed) |
| Deployments | 35 total (auto-deploys on push to main) |
| Languages | HTML 94.9%, JavaScript 4.2%, Other 0.9% |
| Backend | None — fully static, zero-server |
| Database | None — localStorage planned via vinculum-identity.js |
| Build Process | None required — raw HTML/JS/CSS served directly |
| CI/CD | vinculum-validate.sh (manual pre-push) |
| Contributors | 1 (claude Claude) |

# 6. Algebraic Thinking Roadmap

The Algebraic Thinking Implementation Plan defines 4 phases for scaling K–12:

| Phase | Grades | Focus | Status |
| --- | --- | --- | --- |
| Phase 1: Foundation | K–2 | Number sense, patterns, equality concepts | Complete |
| Phase 2: Bridge | 3–5 | Properties, unknowns, fraction reasoning | Partial |
| Phase 3: Core Algebra | 6–8 | Variables, expressions, equations, functions | Not Started |
| Phase 4: Advanced | 9–12 | Advanced algebra, modeling, proof | Not Started |

Phase 2 progress: Grades 3 and 4 complete (40 tools). Grade 5 is the remaining piece to close Phase 2.

# 7. Recommended Next Steps (Prioritized)

## Priority 1: Finish What’s Started

Wire shared modules into tool JS logic — 86 tools still have inline showFB() and adaptive code. Replace with shared API calls to reduce file sizes and ensure consistency.

Extract question banks from 5 critical files — Move hardcoded question arrays to external .json files. Should bring all tools under 50 KB.

Activate Smart Context inputs — vinculum-input.js is loaded but most tools still use native HTML inputs. Replace with VinculumInput.create() calls.

## Priority 2: Build Grade 5 (Close Phase 2)

Build 15–20 Grade 5 tools — Using _template.html and G4 as quality model. Domains: NBT (decimals, place value to millions), NF (fraction operations), OA (patterns, expressions), MD (volume, coordinate plane), G (2D classification).

## Priority 3: Teacher-Facing Systems

Fluency Dashboard (/dashboard.html) — Class heatmap grid, localStorage + CSV export. Gives teachers visibility into progress without a server.

Identity System (vinculum-identity.js) — Student codes S001–S200, no PII. Enables dashboard and cross-session persistence.

## Priority 4: Cultural Integration

Build vinculum-indigenous.js — Pull Digester_Tags from the .numbers file into shared module. Automate cultural context injection for all tools.

Community review process — All Dakota/Anishinaabe/Ojibwe content needs Indigenous educator review before MN deployment mode. Legal requirement under statute 120B.021 (deadline 2027–28).

## Priority 5: Scale to Grades 6–12

Phase 3: Core Algebra (Grades 6–8) — Variables, expressions, equations, functions. Reference the Algebraic Thinking PDF.

Phase 4: Advanced (Grades 9–12) — Advanced algebra, modeling, proof. Longest horizon item.

# 8. Full Tool Inventory (91 Tools)

## Kindergarten (17 tools)

3D Shape Builder

Add & Subtract

Classify & Count

Counting Objects

Counting Sequences

Measurement Compare

Number Bonds

Number Compare

Number Path

Number Recognition

Pattern Machine

Position Words

Shape Builder

Shape Sorter

Story Problem Theater

Teen Number Factory

Teen Numbers

## Grade 1 (16 tools)

Add/Sub Fluency

Addition Number Line

Clock Reader

Comparison Symbols

Composite Shapes

Counter Builder

Counting to 120

Data & Graphs

Equation Balance

Fact Family Houses

Fraction Shapes

Length Comparisons

Place Value: Tens & Ones

Shape Attributes

Two-Digit Operations

Word Problem Models

## Grade 2 (17 tools)

Addition Strategies

Array Builder

Equal Shares

Fluency to 20

Line Plots

Measurement Lab

Number Line Operations

Odd & Even

Partition Fractions

Picture Graphs

Place Value: Hundreds

Shape Identifier

Skip Counting

Three-Digit Operations

Time & Money

Two-Digit Fluency

Word Problems

## Grade 3 (20 tools)

Area & Perimeter

Division Fair Share

Elapsed Time

Equivalent Fractions

Fact Fluency

Fraction Bars

Fraction Number Line

Line Plot Fractions

Liquid Volume & Mass

Multi-Digit Add/Sub

Multiplication Arrays

Multiply by Tens

Patterns & Rules

Properties Explorer

Quadrilateral Sorter

Rounding Roller

Scaled Graphs

Shape Partitioner

Two-Step Word Problems

Unknown Factor

## Grade 4 (20 tools)

Add/Subtract Algorithm

Angle Explorer

Area & Perimeter Formulas

Decimal Fractions

Equivalent Fractions Models

Factors & Multiples

Fraction Add/Subtract

Fraction Comparison

Fraction Multiplication

Line Symmetry

Lines & Angles

Long Division

Measurement Conversion

Multi-Digit Multiplication

Multi-Step Remainders

Multiplicative Comparison

Number Patterns

Place Value Relationships

Rounding Large Numbers

Triangle & Quadrilateral Sort